## Slide 1
Admin Training
Project Execution and Tracking

## Slide 2: Learning Objectives Project Execution & Tracking
Teach
(Slides)
Show
(Demo)
Do
(Exercises)
Review
(Q&A)
Project Execution & Tracking Overview
Milestones
  Tied to Workflow States
  Warning Days Before Target
Project Management
  Add / Edit Project Items
  Project Item Types
  Baselines

## Slide 3: Project Execution & Tracking Overview
Autodesk Fusion Lifecycle provides project execution and tracking through Project Management, Milestone, and Tasks functionalities. Highlights of these methods include:
Tracking of Tasks, Workflow States, and/or Standalone Items
Start and Target Dates in a Single, High-Level Timeline
Pre-Requisite Capability
Total Overview of a Project with Rolled-Up Tasks
Color-coded Visibility to Project Status
Progress Reflected as it Happens
Gantt Chart Format to Show Visual Status
Ability to Create Multiple Baselines of Project

## Slide 4: Milestones
With Milestone capability you can assign target dates to workflow states in order to set a high-level timeline visible to all. It is easy to track the progress of the workflow's key events to completion. Pre-set warning periods give color-coded visibility both in the Milestones tab and as a flag on the item wherever the item's current state appears.

## Slide 5: Milestones
Track entry or exit of states on certain dates
Set a warning to flag upcoming targets
  Outside of warning
  Due date soon
  Overdue
Indicate completion percentage within workflow

## Slide 6: Project Management
Use the Project Management functionality to build your project plan and quickly see the progress of your project. The Project Management View displays tasks by target dates and status, and reflects progress as it happens. A Timeline is shown in Gantt Chart format to show the status of your project visually, while Prerequisites keep the project flow organized.

## Slide 7: Project Management Tab
Add / Edit project items
Track with start and end dates and a roll up of % complete
Duration and status are always calculated for you

## Slide 8: Project Item Types
Standalone
Linked Workflow Item
Linked Revision-Controlled Item
Linked Workflow Item with Milestones
Linked Master Project Item

## Slide 9: Project Item Types
  Due date still ahead or 100% complete
  Due date passed and not yet 100% complete
Standalone
Tracked manually: title, start & end dates, Pre and % completed.

## Slide 10: Project Item Types
Linked Workflow Item
Tracking shows the linked item, reflecting its status as it transitions through its workflow. Tracked manually: start & end dates, Pre and % completed.
  Due date still ahead or 100% complete
  Due date passed and not yet 100% complete

## Slide 11: Project Item Types
Linked Revision-Controlled Item
Tracking shows the linked item, reflecting its lifecycle as it is transitioned through its lifecycle map. Tracked manually: start & end dates, Pre and % completed.
  100% complete
  Due date passed and not yet 100% complete
  Due date still ahead

## Slide 12: Project Item Types
Linked Workflow Item with Milestones
Tracking shows the linked workflow item, reflecting its milestone status as it transitions through its workflow. Filled from linked item’s milestones: start & end dates, % completed.
  100% complete before milestone’s due date OR due date still ahead
  100% complete within warning period OR due date is within warning period
  100% complete after due date OR due date has passed

## Slide 13: Project Item Types
Linked Master Project Item
Tracking shows the linked project item, reflecting its workflow status and its sub-item statuses. Reflects the progress and status of all project items as a whole. Filled from linked item: start & end dates, % completed.
  100% complete before milestone’s due date OR due date still ahead
  100% complete within warning period OR due date is within warning period
  100% complete after due date OR due date has passed

## Slide 14: Project Management Baselines
Choose different created baselines to compare with actual
Deltas for Start, End, Duration
Includes visual

## Slide 15
Demo Topics Project Execution & Tracking
Teach
(Slides)
Show
(Demo)
Do
(Exercises)
Review
(Q&A)
Overview
Milestones
Tasks with Workflow
Project Management
  Standalone Items
  Linked Items
  Baselines

## Slide 16: Exercises 1 - 3
Teach
(Slides)
Show
(Demo)
Do
(Exercises)
Review
(Q&A)

## Slide 17: Review Project Execution & Tracking
Teach
(Slides)
Show
(Demo)
Do
(Exercises)
Review
(Q&A)
Project Execution & Tracking Overview
Milestones
  Tied to Workflow States
  Warning Days Before Target
Project Management
  Add / Edit Project Items
  Project Item Types
  Baselines